**The Anti-Socials Status Report Week 2**

**Project Summary**

Delivery app allows drivers to pick up supplies at multiple stops and charge fees for their services. Can be added to small businesses who lack data capabilities to create an online site. This week i

**Team Members – (Hours Worked on Project)**

Jamila – 5 hours

Josh -- 5 hours

**Completed Tasks from Last Week – (Task Owner)**

Jamila – Researched current delivery apps and contrasted current apps to project.

Josh – Looked at current APIs and gathered a list that could be useful, ongoing.

**Planned Time** **Actual Time** **Remaining Hours in Budget**

12:00 10:00 2:00

**Planned Tasks for Next Week – (Task Owner)**

Jamila – Implement Use Case to determine structure of app, differences between customer, driver, & vendor.

Josh – Keep researching APIs and begin the process of acquiring keys and looking at usage rates.

**Project Risks – (High, Medium, Low)**

Need to keep focus on user cases and not branch out too greatly beyond our means, especially since we now have one fewer person on the project.

**Overdue Tasks**

N/A

**Issues**

Current API list is adequate, but could always use more for expansion.

**Follow-up Actions – (Responsible Person)**