**The Anti-Socials Status Report Week 5**

**Project Summary**

Mobile app that allows people within a localized area post and put things up for sale or need. Rework of previous project into smaller scale for deadline reasons. This week, scope was decreased and framework with dropped connections corrected.

**Team Members – (Hours Worked on Project)**

Jamila – 25 hours

Josh – 25 hours

**Completed Tasks from Last Week – (Task Owner)**

Jamila – Completed and reworked wire frames and worked on app presentation. Edited Gantt chart and use case, and ability diagrams.

Josh – Continued looking into QT and implementation of application on iOS and Android, aided with ability diagrams.

**Planned Time** **Actual Time** **Remaining Hours in Budget**

300 hrs 50 hrs 250 hrs

**Planned Tasks for Next Week – (Task Owner)**

Jamila – Continued framework implementation and map out program connections, editing wiki and other reworked designs.

Josh – Narrow down usable APIs and figure out how they implement with the programming software. Finish QT checking and program usability.

**Project Risks – (High, Medium, Low)**

Avoid risks of trimming too much from previous re-working and avoid temptation to add things back in to avoid deadline crunch.

**Overdue Tasks**

N/A

**Issues**

Being aware what needs to be trimmed down and cutting out pieces we won’t be able to complete in time frame.

**Follow-up Actions – (Responsible Person)**