**The Anti-Socials Status Report Week 3**

**Project Summary**

Delivery app allows drivers to pick up supplies at multiple stops and charge fees for their services. Can be added to small businesses who lack data capabilities to create an online site. This week was devoted to web framework and template slides into how the app would function.

**Team Members – (Hours Worked on Project)**

Jamila – 15 hours

Josh – 15 hours

**Completed Tasks from Last Week – (Task Owner)**

Jamila – Set up wire frames and complete linking to app structure.

Josh – Keep researching APIs and begin the process of acquiring keys and looking at usage rates. Assist in wire frames. Looking to keep things either free or as cheap as possible.

**Planned Time** **Actual Time** **Remaining Hours in Budget**

300 hrs 30 hrs 270 hrs

**Planned Tasks for Next Week – (Task Owner)**

Jamila – Expanding wire frames in more detail, adding extra pieces and sites with clickable links.

Josh – Select and pinpoint necessary APIs for project and gain more in-depth information on their usage.

**Project Risks – (High, Medium, Low)**

Need to keep focus on user cases and not branch out too greatly beyond our means, especially since we now have one fewer person on the project.

Be aware of over-expansion, knowing that certain aspects of the project may not be completed.

**Overdue Tasks**

N/A

**Issues**

Current API list is adequate but could always use more for expansion.

Concern that users may overlap and if we want to keep all user types separate or put together.

**Follow-up Actions – (Responsible Person)**