**The Anti-Socials Status Report Week 6**

**Project Summary**

Mobile app that allows people within a localized area post and put things up for sale or need. Rework of previous project into smaller scale for deadline reasons. This week, scope was decreased and framework with dropped connections corrected.

**Team Members – (Hours Worked on Project)**

Jamila – 30 hours

Josh – 30 hours

**Completed Tasks from Last Week – (Task Owner)**

Jamila – Finished reworking Gantt chart and updated wireframes and Use Cases.

Josh – Created Class diagrams and worked on structure of app.

**Planned Time** **Actual Time** **Remaining Hours in Budget**

300 hrs 60 hrs 240 hrs

**Planned Tasks for Next Week – (Task Owner)**

Jamila – Add any wireframes for new page files, working on sequence diagrams and overlooking framework.

Josh – Gain access to usable APIs and request usability. Finish QT checking and program usability.

**Project Risks – (High, Medium, Low)**

Avoid risks of trimming too much from previous re-working and avoid temptation to add things back in to avoid deadline crunch.

**Overdue Tasks**

N/A

**Issues**

Being aware what needs to be trimmed down and cutting out pieces we won’t be able to complete in time frame.

**Follow-up Actions – (Responsible Person)**