**The Anti-Socials Status Report Week 7**

**Project Summary**

Mobile app that allows people within a localized area post and put things up for sale or need. Rework of previous project into smaller scale for deadline reasons. This week, scope was decreased and framework with dropped connections corrected.

**Team Members – (Hours Worked on Project)**

Jamila – 35 hours

Josh – 35 hours

**Completed Tasks from Last Week – (Task Owner)**

Jamila – Worked on sequence diagram and structure of app.

Josh – Worked on structure of app, finalized roles and software.

**Planned Time** **Actual Time** **Remaining Hours in Budget**

300 hrs 70 hrs 230 hrs

**Planned Tasks for Next Week – (Task Owner)**

Jamila – Add any wireframes for new page files, working on sequence diagrams and overlooking framework.

Josh – Gain access to usable APIs and request usability. Finish QT checking and program usability.

**Project Risks – (High, Medium, Low)**

Avoid risks of trimming too much from previous re-working and avoid temptation to add things back in to avoid deadline crunch.

**Overdue Tasks**

N/A

**Issues**

Being aware what needs to be trimmed down and cutting out pieces we won’t be able to complete in time frame.

**Follow-up Actions – (Responsible Person)**