**The Anti-Socials Status Report Week 8**

**Project Summary**

Mobile app that allows people within a localized area post and put things up for sale or need.

**Team Members – (Hours Worked on Project)**

Jamila – 40 hours

Josh – 40 hours

**Completed Tasks from Last Week – (Task Owner)**

Jamila – Finalized project timeline and Gantt schedule, edited presentation.

Josh – Continued working on QT software implementation and backend design.

**Planned Time** **Actual Time** **Remaining Hours in Budget**

300 hrs 80 hrs 220 hrs

**Planned Tasks for Next Week – (Task Owner)**

Jamila – Add any wireframes for new page files, working on sequence diagrams and overlooking framework.

Josh – Gain access to usable APIs and request usability. Finish QT checking and program usability.

**Project Risks – (High, Medium, Low)**

Making sure to keep design structure settled. Be aware of errors that may come up in app building.

**Overdue Tasks**

N/A

**Issues**

Concern of timeline and implementation of design plans, keeping thing on track.

**Follow-up Actions – (Responsible Person)**